Milestone Document -Portfolio Management System

# Milestones

| Milestone | Timeline | Expectation | Deliverables |
| --- | --- | --- | --- |
| Milestone-1 | Phase-1, Week-1 | - Database script to create all required tables for this project. - Class diagram of entities / models. - Entity / Model class source code. | Create a GitHub repo common to the group and upload the following and share that URL. - Dbscript.sql - modelsClassDiagram.jpg - Java Project containing the entity / model class source code. |
| Milestone-2 | Phase-1, Week-2 | - JSP pages for the entire project. | A Maven Web Project to be uploaded in to the Git Repo. This project is expected to contain the models and JSP pages. |
| Milestone-3 | Phase-2, Week-1 | - CSS styling for JSP views - Entities and Model split up - ORM repositories for entities | A Spring boot Web MVC project to be uploaded in to the Git Repo. This project will have Entities, models, ORM based DAOs (repositories) and JSP pages |
| Milestone-4 | Phase-2, Week-2 | - Controllers for first two modules - Services for first two modules - Exception Handling | A Spring boot Web MVC project to be uploaded in to the Git Repo. This project will have Entities, models, ORM based DAOs (repositories), Services, Controllers and JSP pages |
| Milestone-5 | Phase-3, Week-1 | - Controllers for let over modules - Services for let over modules - Exception Handling | A Spring boot Web MVC project to be uploaded in to the Git Repo. This project will have Entities, models, ORM based DAOs (repositories), Services, Controllers and JSP pages |
| Final Review | Final Review 14th/15th Dec | - Spring Security Integration - Spring Test - Jenkins pipeline script - Docker script | A Spring boot Web MVC project to be uploaded in to the Git Repo. This project will have Entities, models, ORM based DAOs (repositories), Services, Controllers and JSP pages with spring security integration, spring test cases, Jenkinsfile and Dockerfile |